## Slide 1: Agile
project management approach

## Slide 2: Agile Scrum
”Scrum” is an agile methodology used to organize small teams and increase company flexibility and speed up product release schedules
Scrum is a way of implementing the agile principles which are:
“Individuals and interactions over processes and tools”
“Working software over comprehensive documentation”
”Customer collaboration over contract negotiation”
“Responding to change over following a plan” (Manifesto for Agile Software Development)
There are four main roles in Scrum and each role is adopted by someone on the product development team.

## Slide 3: Scrum roles
1. Product Owner: Maintains an open line of communication with stakeholders and prioritizes the Product Backlog.
2. Scrum Master: Organizes, coaches, and mentors the team according to agile Scrum principles. Leads Scrum events and works to ensure agile practices are followed.
3. Tester(s): Designs tests to make sure the software meets stakeholder requirements.
4. Developer(s): Writes working software code that passes the tests designed by the testers.

## Slide 4: Scrum events
In Scrum, work is organized in 1-4 week iterations called “Sprints”. There are five events that are considered essential to guiding the team in following the agile principles and thereby becoming more flexible and effective.
1. Sprint Planning: The team collaborates to decide what should be included in the upcoming 1-4 week development iteration.
2. Daily Scrum: The team meets at the start of the day to discuss the current state of the project and any impediments, concerns, and ideas anyone might have.
3. Sprint Review: After a Sprint is completed, the team has an opportunity to share their progress and communicate directly with stakeholders.
4. Sprint Retrospective: The development team members discuss amongst themselves important and pivotal events that happened during the Sprint.
5. The Sprint: A period of 1-4 weeks in which the team works together to finish an increment of the final “Done” version of the product or release. (Kneafsey, 2022)

## Slide 5: Why Scrum?
Agile Scrum provides a style of organization that allows the team to adapt with ease to changing stakeholder requirements.
In a traditional plan-driven project management approach, it’s difficult to adapt if the original plan fails to meet changing product specifications.
Agile is a way of organizing that solves this problem by encouraging the team to work on smaller increments of completion at a time than would be pursued in a traditional waterfall plan-driven approach.
Scrum is a way of planning company labor to keep the team flexible and efficient while developing the highest-quality product regardless of what the specifications are.
Scrum is a style of planning that makes each planned increment smaller and the release schedule faster. This means that if requirements or technology demand a change to the plan, less time and effort is lost than if the plan was more robust and over a longer schedule.

## Slide 6: 7 SDLC phases- managed with Scrum
1. Planning Stage: Each Sprint is planned by team members according to Product Backlog priorities and how much effort each Product Backlog item will require.
2. Analysis Stage: Product Backlog items are quantified by tests that ensure the required functions and specifications are met.
3. Design Stage: Testers, Developers, and Product Owners discuss the stakeholder requirements and come to a consensus on what precisely the software will look like and how it will function.
4. Development Stage: Developers create working software that meets stakeholder requirements.
5. Testing Stage: Developers’ code is tested by the testing software developed by Testers. Development Stage and Testing Stage happen repeatedly, concurrently, and frequently throughout the course of each Sprint.
6. Implementation and Integration Stage: The increment of “Done” is completed and the current status of the project, release, or product is presented to stakeholders.
7. Maintenance Stage: Maintenance and adjustments to the software can be added as Product Backlog items and incorporated into future Sprints. (7 phases of the System Development Life Cycle Guide)

## Slide 7: Summary
The traditional plan-driven waterfall model requires adherence to a sequential process that occurs over the course of months to years, ultimately leading to the release or product going to market.
Agile models such as Scrum accomplish the release or product making it to market in the same or shorter amount of time. We accomplish this by breaking the product or release down into smaller increments that are completed in one to four weeks per Sprint.
This allows us to construct a more dynamic plan that isn’t easily impacted by changes in stakeholder requirements.
By adopting Scrum practices to become more agile, we invite the stakeholders to be as much a part of the process as they’d like to be, thereby enabling our company to deliver the best possible product in the most realistic and efficient timeframe.

## Slide 8: References
7 phases of the System Development Life Cycle Guide. 7 Phases of the System Development Life Cycle Guide. (n.d.). Retrieved April 11, 2023, from https://www.clouddefense.ai/blog/system-development-life-cycle
Kneafsey, S. (2022, January 26). The five scrum events. TheScrumMaster.co.uk. Retrieved April 11, 2023, from https://www.thescrummaster.co.uk/scrum/the-five-scrum-events/
Manifesto for Agile Software Development. (n.d.). Retrieved April 11, 2023, from http://agilemanifesto.org/